  Contract is fixed: Option B — DB-backed analysis
• POST /api/analysis/run with resume_id + job_description + user_id.
• Upload flow must return resume_id after persisting resume text and linking it to the logged-in user.
• Tell the group in Slack/Discord/meeting what JSON fields you return (analysis_id, match_score, missing_skills, suggestions) so frontend doesn’t guess.

  Auth for Assignment 4: Full login system
• Users will register and log in before using upload, analysis, dashboard, and history features.
• Pass user_id on upload + run + dashboard requests, and keep the same auth/data flow decision for everyone.

### Phase 1 — Environment & secrets

- Copy backend/.env.example → backend/.env (never commit .env).

- Gemini: set LLM_API_KEY, LLM_BASE_URL, LLM_MODEL to match whatever your llm_client actually calls (OpenAI-compatible Gemini base URL vs native API).

- Database: DB_* must match runtime — local MySQL (127.0.0.1) vs Docker service name database.

- Team rule: no keys in repo or screenshots.

### Phase 2 — Core AI feature (F-03, F-04, F-05) — Option B only

- llm_client: real Gemini call; structured output (match_score, missing_skills, suggestions) — prefer JSON from the model, validate, fallback (e.g. token overlap + static suggestions) if the API fails.

- Scoring strategy: pick hybrid (overlap + LLM) or LLM-only JSON; stick to it and mention it in the PR description (not a separate doc).

- Backend analysis:

  - POST /api/analysis/run: load resume by resume_id, compute metrics, call LLM, INSERT into job_descriptions + analysis_results, return full JSON.

  - Optional but useful: GET /api/analysis/<analysis_id> for Results refresh.

- Manual test before React: Postman/curl /run after a real resume_id — happy path, missing key, oversized payload/timeouts.

- Errors: timeouts, rate limits, bad JSON — return clean JSON errors; don’t log full resume/JD.

### Phase 3 — Resume pipeline (F-01) + DB hook for Option B

- Upload: parse PDF/DOCX → readable text → INSERT resumes → response includes resume_id (and preview if you want).

- End-to-end ID flow: Job step always sends same resume_id + JD to /analysis/run; confirm DB rows link correctly.

### ----- STILL LEFT----Phase 4 — Frontend (minimal demo)

- api.js: uploadResume, runAnalysis, optional getAnalysis(analysisId).

- Job page: require resume_id (e.g. from sessionStorage after upload); validate non-empty JD; call runAnalysis; navigate to Results with analysis_id or full payload.

- Results page: show match_score, missing_skills, suggestions (+ loading/error).

- REACT_APP_API_BASE: same base URL for whole team (local 5000 vs Docker — one story).

### Phase 5 — Interview (F-07) — text first

- Text loop: start (JD + optional role) → question → answer → feedback → next question; in-memory sessions OK — warn team they reset on server restart (chat message is enough).

- InterviewPage.js: wire to /api/interview/... endpoints once they exist.

- STT later: browser or server /transcribe → feed text into the same answer endpoint.

### Phase 6 — Dashboard / history (F-06)

- If user_id exists: dashboard queries history by user_id.

- If demo stays anonymous: either skip dashboard in screenshots or agree on a fake/demo user_id — align with PM so expectations match.

### Phase 7 — Assignment 4 (process)

- Feature branch: e.g. feature/your-name-analysis-run.

- PR → main: title + test plan bullets.

- Code review: teammate leaves concrete comments before merge.

- Report PDF: screenshots of upload → job → results; captions.

- Repo link in submission (e.g. Graham-R7/ENSF400_ARCC).

### Phase 8 — Sign-off

- Full path: DB up → backend → frontend → upload → analyze → results.

- SRS check: F-03–F-05 via /run; F-07 optional but strong if time.

- Mental update: analysis is DB-backed; LLM is on the /run path; upload owns resume_id.